**Project Status Report**

|  |
| --- |
| Date of Report Issue/Prepared: 14/03/2021 |

Report Prepared By: Dhyankumar Patel , Dipak Sutradhar

Employer/Organization: Not Applicable

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | **T19 - Parking Reservation Web App** | |
| Dipak Sutradhar, Dhyankumar Patel | |
| Start Date: **Jan 11, 2021** | End Date: April 04**, 2021** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| We are working on coding. We have already completed frontend of our parking web app. Now we are working on the coding of backend. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Sprint 1, Sprint 2, Sprint 4 (We have finished the last semester sprint ) | Start working on Coding :- As we had to do other documents as well so we could not start as per the plan. |
| Sprint 5, 6, 7 | **Start working on portfolio:-**  We planned to start working on portfolio on 29th Jan. |

Upcoming Objectives for Jan 30, 2021 to Feb 12, 2021

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Portfolio | Individual | | 35 Days | 2/2/2021 To  10/3/2021 |
| Coding The Main Page | Dhyankumar  Patel | | 15 Days | 27/1/2021 To  12/2/2021 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| **Design main (Home) page of web app** | | Dhyankumar Patel | 15/2/2021 |
| **About and Contact page** | | Dipak Sutradhar | 26/2/2021 |
| **Portfolio (Individual)** | | Dhyankumar Patel  Dipak Sutradhar | 13/3/2021 |
| **Payment Option (Memo)** | | Dipak Sutradhar | 15/3/2021 |
| **Sprint 6 (Project Report 2)** | | Dipak Sutradhar | 14/3/2021 |
| **Sprint 7 (System Implementation 1 – Demo and presentation)** | | Dhyankumar Patel  Dipak Sutradhar | 28/3/2021 |
| **Sprint 8 (Project Report 3)** | | Dhyankumar Patel | 21/3/2021 |
| **Sprint 9 (**System Implementation 2– Demo of Complete Project, Closure Report, Presentation**)** | | Dipak Sutradhar  Dhyankumar patel | 4/4/2021 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| We started fresh project and it took time to plan everything and complete the documentation. | We both work individual and finish the documentation and we planed as per the upcoming assignments and projects. So now we have planned the everything according to due dates. | According to due dates |
| Conflict of timing (As we both are working so we could not decide the common time to work on the project) | We decided to work on the project individual and when ever we get the common time we will sit together and talk about improvements. Once we finish our individual work, we share so that other person can check or implements the changes. |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Lack of knowledge | Med | Med | We will do our best to create the project. Whenever we need help we will get help from our professors and classmates. |

**NOTE: Attach additional sheets if insufficient space available**